Activity Log - Bus Ticketing System - 2nd t Iteration (4 weeks)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week 1 (1/12/2016 – 02/12/2016) | | | | | |
| Date | Developer | Previous Task | Today Task | Problem | Solve(Yes/No) |
| 01/12 | Arthur | Demonstrate the working software to client | Design UI for password recovery | User Interface which unsuitable to match with the system overall UI pattern. | No |
| Wong Jun Xiang | Demonstrate the working software to client | Able to view staff report and route report but unable to print report as lack of design in print report | Unable to write code and design in the print format at report interface | No |
| Diong Hock Seng | Demonstrate the working software to client | Able to view overall staff details. | Cannot retrieve overall staff records | Yes |
| Chai Yuan Sen | Demonstrate the working software to client | Design bus ticket confirmation layout, including text field for selected trip and bus details, print and add button. |  |  |
| Tan Sze Hui | Demonstrate the working software to client | Design a data grid view to show out the details of each route and can double click to update details. | Filter by departure and end station, data grid view do not refresh.(View route) | Yes |
| 02/12 | Arthur | Design UI for password recovery | Design UI for password recovery | ­User Interface is more like likely to match with the system in colour but font not match. | Yes |
| Wong Jun Xiang | Able to view staff report and route report but unable to print report as lack of design in print report | Able to view the report for yearly and monthly Ticket Selling and Bus Schedule but unable to print report as lack of design in print report | Unable to write code and design in the print format at report interface | Yes |
| Diong Hock Seng | Able to view overall staff details. | Able to search staff detail. | Search function not working. | Yes |
| Chai Yuan Sen | Design bus ticket confirmation layout, including text field for selected trip and bus details, print and add button. | Design bus ticket confirmation layout, including text field for selected trip and bus details, print and add button. | Design the bus ticket layout with button not working | Yes |
| Tan Sze Hui | Design a data grid view to show out the details of each route and can double click to update details. | Design the layout of update route page. | Double click on data grid view no function. (Update route) | Yes |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week 2 (5/12/2016 – 9/12/2016) | | | | | |
| Date | Developer | Previous Task | Today Task | Problem | Solve(Yes/No) |
| 05/12 | Arthur | Design UI for password recovery | Create textbox to enter user name and its event handler code | The margin and alignment of each textbox not align correctly with others. | Yes |
| Wong Jun Xiang | Able to view the report for yearly and monthly Ticket Selling and Bus Schedule but unable to print report as lack of design in print report | -Able to view and print the report for yearly and monthly Ticket Selling and Bus Schedule  -Able to view and print staff and route report |  |  |
|  | Diong Hock Seng | Able to search staff detail. | Able to search by all the fields not only staff ID. |  |  |
| Chai Yuan Sen | Design bus ticket confirmation layout, including text field for selected trip and bus details, print and add button. | Design bus ticket printing layout including all trip details and bus details. | Unable to retrieve the correct detail for generate ticket layout | No |
| Tan Sze Hui | Design the layout of update route page. | Retrieve route details that had selected to update route page. | Retrieve incorrect data from database. (Update route) | Yes |
| 06/12 | Arthur | Create textbox to enter user name and its event handler code | Create textbox to enter user name and its event handler code | Cannot get the textbox text | Yes |
| Wong Jun Xiang | -Able to view and print the report for yearly and monthly Ticket Selling and Bus Schedule  -Able to view and print staff and route report | -Able to view and print the report for yearly and monthly Ticket Selling and Bus Schedule  -Able to view and print staff and route report |  |  |
| Diong Hock Seng | Able to search by all the fields not only staff ID. |  | Enable to search by all the fields not only staff ID | Yes. |
| Chai Yuan Sen | Design bus ticket printing layout including all trip details and bus details. | Design bus ticket printing layout including all trip details and bus details. | Unable to retrieve the correct detail for generate ticket layout | Yes |
| Tan Sze Hui | Retrieve route details that had selected to update route page. | Validation check for bus fare text field that only allow to key in 2 decimal places. | Data no retrieve in the correct field. (Update route) | Yes |
| 07/12 | Arthur | Create textbox to enter user name and its event handler code | Create textbox to enter user name and its event handler code | Still can click confirm button without entering anything within the textbox for username | Yes |
| Wong Jun Xiang | -Able to view and print the report for yearly and monthly Ticket Selling and Bus Schedule  -Able to view and print staff and route report | -Able to show bus and route information in updating bus schedule  - Able to show bus and route information in adding bus schedule |  |  |
| Diong Hock Seng |  | Double click to view the specific staff record. |  |  |
| Chai Yuan Sen | Design bus ticket printing layout including all trip details and bus details. | Code the print button. |  |  |
| Tan Sze Hui | Validation check for bus fare text field that only allow to key in 2 decimal places. | Update function for the update button. | View bus maintenance retrieve data into wrong column. (View Bus maintenance) | Yes |
| 08/12 | Arthur | Create textbox to enter user name and its event handler code | Create textbox to enter user name and its event handler code | Cannot pass the username to database and find its match since IC number haven’t been retrieve. | No |
| Wong Jun Xiang | -Able to show bus and route information in updating bus schedule  - Able to show bus and route information in adding bus schedule | retrieve bus record by double click on the table |  |  |
| Diong Hock Seng | Double click to view the specific staff record. | Retrieve staff details when double click | Double click not functioning. | Yes |
| Chai Yuan Sen | Code the print button. | Code the add button. | Print ticket button not working | Yes |
| Tan Sze Hui | Update function for the update button. | Design a data grid view at bus maintenance page to show all of the details of bus. | Record in database not updated after press update button. (Update route) | Yes |
| 09/12 | Arthur | Create textbox to enter user name and its event handler code | Create masked textbox to enter IC number and its event handler code | Still can click confirm button without entering anything within the textbox for IC number. | Yes |
| Wong Jun Xiang | retrieve bus record by double click on the table | bus ID cannot be update | Error in selecting monthly in bus scheduling report and ticket selling report which display wrong info | No |
| Diong Hock Seng | Retrieve staff details when double click | retrieve bus record by double click on the table | Cannot retrieve staff details when double click | Yes |
| Chai Yuan Sen | Code the add button. |  |  |  |
| Tan Sze Hui | Design a data grid view at bus maintenance page to show all of the details of bus. | Update function for the update button. | Data grid view do not refresh after updated and deleted. (View Bus maintenance) | Yes |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week 3 (12/12/2016 – 16/12/2016) | | | | | |
| Date | Developer | Previous Task | Today Task | Problem | Solve(Yes/No) |
| 12/12 | Arthur | Create masked textbox to enter IC number and its event handler code | Create masked textbox to enter IC number and its event handler code | Cannot get the masked textbox text. | No |
| Wong Jun Xiang | bus ID cannot be update | -Able to show driver information in updating bus schedule  - Able to show driver information in adding bus schedule | Error in selecting monthly in bus scheduling report and ticket selling report which display wrong info | Yes |
| Diong Hock Seng | retrieve bus record by double click on the table | Able to found specific record. | Update button not functioning. | Yes |
| Chai Yuan Sen |  | Unable to write code for bus ticket print format for bus printing interface. |  |  |
| Tan Sze Hui | Update function for the update button. |  | Delete button not functioning. (Delete route) | Yes |
| 13/12 | Arthur | Create masked textbox to enter IC number and its event handler code | Create masked textbox to enter IC number and its event handler code | Cannot get the masked textbox text. | Yes |
| Wong Jun Xiang | -Able to show driver information in updating bus schedule  - Able to show driver information in adding bus schedule | Allow user to select year |  |  |
| Diong Hock Seng | Able to found specific record. | Unable to delete if the bus is on schedule | Record not found when update. | Yes |
| Chai Yuan Sen | Unable to write code for bus ticket print format for bus printing interface. | Unable to update the bus ticket seat availability after add button was pressed. | Unable to write code and design in the print format for the bus ticket interface | No |
| Tan Sze Hui |  | Design a delete route button and the update route page to let the user directly delete if the route is no longer use. |  |  |
| 14/12 | Arthur | Create masked textbox to enter IC number and its event handler code | Create non-editable textbox to show password and its event handler code | Password textbox not showing anything even the username and password been retrieve. | No |
| Wong Jun Xiang | Allow user to select year | Unable to delete if the bus is on schedule | Able to delete bus record if bus on schedule | No |
| Diong Hock Seng | Unable to delete if the bus is on schedule | Unable to delete if the bus is on schedule | The record still delete when the Driver is on schedule. | Yes |
| Chai Yuan Sen | Unable to update the bus ticket seat availability after add button was pressed. | Code the print and add button to make it functional. | Unable to write code and design in the print format for the bus ticket interface | Yes |
| Tan Sze Hui | Design a delete route button and the update route page to let the user directly delete if the route is no longer use. | Fix bugs. Data grid view in the view route page do not update after deleted. | Data do not update in the data grid view at the view route page after delete. (Delete route) | Yes |
| 15/12 | Arthur | Create non-editable textbox to show password and its event handler code | Create non-editable textbox to show password and its event handler code | Password textbox not showing anything even the username and password been retrieve. | No |
| Wong Jun Xiang | Unable to delete if the bus is on schedule | Unable to delete if the bus is on schedule | Able to delete bus record if bus on schedule | Yes |
| Diong Hock Seng | Unable to delete if the bus is on schedule | Unable to delete if the bus is on schedule | Problem with create menu. | Yes |
| Chai Yuan Sen | Code the print and add button to make it functional. |  |  |  |
| Tan Sze Hui | Fix bugs. Data grid view in the view route page do not update after deleted. |  |  |  |
| 16/12 | Arthur | Create non-editable textbox to show password and its event handler code | Create non-editable textbox to show password and its event handler code |  |  |
| Wong Jun Xiang | Unable to delete if the bus is on schedule | Testing the code if it is working |  |  |
| Diong Hock Seng | Unable to delete if the bus is on schedule |  |  |  |
| Chai Yuan Sen |  |  |  |  |
| Tan Sze Hui |  | Fix bugs. Data grid view in the view bus page do not update after updated and deleted. |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week 4 (19/12/2016 – 21/12/2016) | | | | | |
| Date | Developer | Previous Task | Today Task | Problem | Solve(Yes/No) |
| 19/12 | Arthur | Create non-editable textbox to show password and its event handler code | Meeting for the development team to conclude and present their own project scope. |  |  |
| Wong Jun Xiang | Testing the code if it is working | -retrieve bus record by double click on the table  -bus ID cannot be update  -able to show existing data  -testing the code if it is working |  |  |
| Diong Hock Seng |  |  |  |  |
| Chai Yuan Sen |  | Testing the code if it is working. |  |  |
| Tan Sze Hui | Fix bugs. Data grid view in the view bus page do not update after updated and deleted. | Fix bugs. Data grid view in the view bus page do not update after updated and deleted. |  |  |
| 20/12 | Arthur | Meeting for the development team to conclude and present their own project scope. | Do the acceptance test cases designed by client |  |  |
| Wong Jun Xiang | -retrieve bus record by double click on the table  -bus ID cannot be update  -able to show existing data  -testing the code if it is working |  |  |  |
| Diong Hock Seng |  |  |  |  |
| Chai Yuan Sen | Testing the code if it is working. |  |  |  |
| Tan Sze Hui | Fix bugs. Data grid view in the view bus page do not update after updated and deleted. |  |  |  |
| 21/12 | Arthur | Do the acceptance test cases designed by client | Demonstrate the working software to client |  |  |
| Wong Jun Xiang |  | Demonstrate the working software to client |  |  |
| Diong Hock Seng |  | Demonstrate the working software to client |  |  |
| Chai Yuan Sen |  | Demonstrate the working software to client. |  |  |
| Tan Sze Hui |  | Demonstrate the working software to client |  |  |