Daily Scrum Meeting (Sprint 2) - Bus Ticketing System

Developer: Diong Hock Seng

|  |  |  |  |
| --- | --- | --- | --- |
| Week 1 (01/12/2016 – 02/12/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 01/12 | Review yesterday progress and voice out if problem occurs | Cannot retrieve overall staff records | Yes |
| 02/12 | Review yesterday progress and voice out if problem occurs | Search function not working. | Yes |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 2 (05/12/2016 – 09/12/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 05/12 | Review yesterday progress and voice out if problem occurs |  |  |
| 06/12 | Review yesterday progress and voice out if problem occurs | Enable to search by all the fields not only staff ID | Yes. |
| 07/12 | Review yesterday progress and voice out if problem occurs |  |  |
| 08/12 | Review yesterday progress and voice out if problem occurs | Double click not functioning. | Yes |
| 09/12 | Review yesterday progress and voice out if problem occurs | Cannot retrieve staff details when double click | Yes |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 3 (12/12/2016 – 16/12/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 12/12 | Review yesterday progress and voice out if problem occurs | Update button not functioning. | Yes |
| 13/12 | Review yesterday progress and voice out if problem occurs | Record not found when update. | Yes |
| 14/12 | Review yesterday progress and voice out if problem occurs | The record still delete when the Driver is on schedule. | Yes |
| 15/12 | Review yesterday progress and voice out if problem occurs | Problem with create menu. | Yes |
| 16/12 | Review yesterday progress and voice out if problem occurs | - | - |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 4 (19/12/2016 – 21/12/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 19/12 | Discuss how all the member processing | - | - |
| 20/12 | Review yesterday progress and voice out if problem occurs | - | - |
| 21/12 | Scrum Review Meeting | - | - |