Sprint Planning Meeting (Sprint 1)

In the first sprint, we have finished collect the requirement and the user story from the client. From the requirement and user story that we get from the client, we divided into 7 modules which is ticket selling module, bus schedule module, route module, login module, report module, staff module and bus module.

After we finished discuss with the client, they wants the system to be ready as soon as possible so we decided to finish it in 6 weeks and we have planned the development time for each sprint is 3 weeks. In first sprint, we planned to complete the login module, and other part of bus schedule module, part of ticket selling module, part of staff module, part of route module and part of bus module in the first sprint.

We will separate each module to the developer to develop the necessary part of the system. In the first week of the first sprint, 1 of the software developers will mainly focus in the database while other can proceed to other task that had given and voice out any problem occur. In the second week of first iteration, we will ensure that the database is complete which enable the software developer to focus on the login module and other software developer. Besides that we will have 3 developer to do the bus module since the module has no developer to develop and will voice out any problem they face during the development and gather feedback. In the third week of first iteration, we will ensure that the login module is able for us to login so that we able to develop the system easily by having login to the system. Lastly, we will try to finish the all the task given based on the user story in the third week. If there is time left for us, we will try to continue proceed to the task that given.