Sprint Planning Meeting (Sprint 2)

In the second sprint, we will meet with the client and collect more information, feedback and user story to ensure to meet their needs. In this sprint, we will try to focus on the task and feedback we have received from the client. We decide to rush up a bit since we have existing interface.

In the first week we will be cover the report first where we ensure it can retrieve the data and ensure that other module are proceed as usual with the new user story. In the second week, we try ensure bus schedule module, staff module, route module is completed so that 3 developer can process to do the bus module as soon as possible if there is no problem and will have feedback from client if necessary. In the third week, we must complete all user story in time and get the feedback from client and improve the system based on their story. Lastly, we will hope to complete it on time and successfully deliver the system to the client