Daily Scrum Meeting (Sprint 1) - Bus Ticketing System Developer: Tan Sze Hui

|  |  |  |  |
| --- | --- | --- | --- |
| Week 1 (10/11/2016 – 12/11/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 10/11 | Discuss the database that going to be use and what table should have in the database | The database till not completely fit | No |
| 11/11 | Review yesterday progress and added some table into the database | The database till not completely fit | Yes |
| 12/11 | Discuss and choose which module we going to do |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 2 (13/11/2016 – 18/11/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 14/11 | Start assigning task for every member by scrum master | Different opinion on the task should be implement or not to | Yes |
| 15/11 | Review yesterday progress and voice out if problem occurs | - | - |
| 16/11 | Review yesterday progress and voice out if problem occurs | - | - |
| 17/11 | Review yesterday progress and voice out if problem occurs | Generate ID with the prefix number.  Expected result: R001 Actual result: RR01 (Add route) | Yes |
| 18/11 | Review yesterday progress and voice out if problem occurs | Auto generate ID not in sequence number. (Add route) | No |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 3 (21/11/2016 – 25/11/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 21/11 | Review yesterday progress and voice out if problem occurs | Auto generate ID not in sequence number. (Add route) | Yes |
| 22/11 | Review yesterday progress and voice out if problem occurs | Click Add button no function. (Add route) | Yes |
| 23/11 | Review yesterday progress and voice out if problem occurs | - | - |
| 24/11 | Review yesterday progress and voice out if problem occurs | Bus fare text field only allow. (Add route) | Yes |
| 25/11 | Review yesterday progress and voice out if problem occurs | - | - |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 4 (28/11/2016 – 30/11/2016) | | | |
| Date | Activity | Problem | Solve(Yes/No) |
| 28/11 | Discuss how all the member processing | Error when saving data into database. (Add route) | -Yes |
| 29/11 | Review yesterday progress and voice out if problem occurs | - |  |
| 30/11 | Scrum Review Meeting | Some of the interface still need to be improve | - |