Weekly report –Week 1 (10/11/2016 – 12/11/2016) (sprint 1)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX has discussed with other developer how the database is going to use which is going to base on the program. Because of the week 1 shortage of time that taken to discuss the database, the developer has decided to discuss what module should each developer to develop at 12/11/2016.

Developer 2: Tan Sze Hui (TSH)

Progress: TSH had discussed with other developer what database is going to use which is going to base on the program. Because of the week 1 shortage of time that taken to discuss the database, the developer has decided to discuss what module should each developer to develop at 12/11/2016.

Developer 3: Diong Hock Seng (HO)

Progress: HO had discussed with other developer what database is going to use which is going to base on the program. Because of the week 1 shortage of time that taken to discuss the database, the developer has decided to discuss what module should each developer to develop at 12/11/2016.

Developer 4: Arthur Yang Zeng (AR)

Progress: AR had discussed with other developer what database is going to use which is going to base on the program. Because of the week 1 shortage of time that taken to discuss the database, the developer has decided to discuss what module should each developer to develop at 12/11/2016.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS had discussed with other developer what database is going to use which is going to base on the program. Because of the week 1 shortage of time that taken to discuss the database, the developer has decided to discuss what module should each developer to develop at 12/11/2016.

Week 2 (14/11/2016 – 18/11/2016)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX has done part of the bus schedule module which it can able to view the bus schedule interface user story and able to add new schedule for the bus schedule interface user story. WJX has delivered all user stories that he has done to the client and has been accepted by the client.

Developer 2: Tan Sze Hui (TSH)

Progress: TSH had done the part of designing the add route user interface which it is user friendly and easy to understand to use. Besides that, design an auto generate ID for the add route user story. TSH is now working the add button function in the following week for the current sprint.

Developer 3: Diong Hock Seng (HO)

Progress: HO had done the part of designing the add staff user interface which the user able to add staff details. To reduce the error, HO has design rich textbox to some field which is IC number and phone number with specific format, so that build user more confident to key in the data without guessing the format. Besides that, HO also design auto generate staff ID.

Developer 4: Arthur Yang (AR)

Progress: AR has done part of designing the database for the whole system by collecting relevant database info such as fields, variable and table requiring by discussing with the development team face to face and also make sure again all the fields are requiring by clients.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS had done part of the bus ticket selling module which including design the layout of calendar, text field, data grid view in order to let user interact with it. Following with the user story that user is able to select a trip from calendar. CYS has done the display calendar layout but has not deliver to the customer. CYS is now working for view bus scheduling record in table in following week for the current sprint.

Week 3 (21/11/2016 – 25/11/2016)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX has done part of the bus schedule module which he will proceed to the bus module with 2 other developer which is Tan Sze Hui (TSH) and Diong Hock Seng (DHS). They have done part of the bus interface where it able to add bus record and delivered the user story that they have done to the client and have been accepted by the client. After that, WJX has proceed to the bus schedule interface and have done the user story where it can update the selected table bus schedule. WJX delivered the user story that he have done to the client and have been accepted by the client.

Developer 2: Tan Sze Hui (TSH)

Progress: TSH has done the add route user story in this week. He has delivered the user story to customer and accepted by customer. TSH is now working for the view route user story in the following week for the current sprint.

Developer 3: Diong Hock Seng (HO)

Progress: HO had done the part of add staff function which the add function is almost complete for staff module. Besides that, HO has solved many bugs of the add staff function.

Developer 4: Arthur Yang (AR)

Progress: AR has done the designing database and log he is handling the Log in Module for the Bus Ticketing System. 1ST He spend the whole week in designing the UI for the Login part which is very important for user authentication and authorization purpose. Besides that, this week he also done designing the UI and presented to client as well.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS has done the view bus scheduling record in table and display calendar layout in this week sprint. CYS has delivered the user story to client then have been accepted by the client. CYS is now working for the display trip detail on confirmation layout for checkout before payment is made.

Week 4 (28/11/2016 – 30/11/2016)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX receive feedback from the client where it have bugs in the bus schedule module where it unable to have empty field in seat number while selecting other field and button of user story. WJX has fixed the bug and delivered the user story that he have done to the client then have been accepted by the client.

Developer 2: Tan Sze Hui (TSH)

Progress: TSH receive feedback from customer where it has prompt out an error message when add data. TSH has fixed the bug and delivered the user story that she had done to the customer and had been accepted by the customer.

Developer 3: Diong Hock Seng (HO)

Progress: HO receive feedback from the client where they found a bug that the name input field must only allow alphabetic. HO has fixed this bug and deliver the user story that he had done.

Developer 4: Arthur Yang (AR)

Progress: AR has done the function part for the Login Module as well within this week. AR manage to solve some error regarding couldn’t retrieve the input username and password and match with the database data and complete the log in function. Besides that, AR also review this function to client and gain feedback from them and do the improvement to encrypt the password for security purpose.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS has done the user story that user is able to select a trip from calendar which including retrieve tally record from database. CYS has delivered the completed user story to client and getting feedback for any new requires change will be made on next sprint.