Weekly report –Week 1 (01/12/2016 – 02/12/2016) (sprint 2)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX has done part of the report module which able to view staff and route report but unable to print report as lack of design in printing report where he facing problem on designing the report on printing. WJX also done part of the report module which able to view the report for yearly and monthly Ticket Selling and Bus Schedule but have the same problem as the staff and route report

Developer 2: Tan Sze Hui (TSH)

Progress: TSH has done the view route details user story in this week. She has delivered the user story to customer and accepted by customer. TSH is now working for the update route details user story in the following week for the current sprint.

Developer 3: Diong Hock Seng (HO)

Progress: HO has done view all staff records in staff module which when the user go into staff maintenance, then the main page of the staff module is view overall staff details. Besides that, the search function for view the specific staff is functioning, but can only search by staff ID.

Developer 4: Arthur Yang (AR)

Progress: AR has done the part of designing the UI for the password recovery module. (it is called forget password in visual basic project) Regarding the UI part, client and AR both agree the design including the color, font size, margin which provide user friendliness to user.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS has done part of print bus ticket user story which able to display the bus ticket layout but has not deliver to the customer. CYS is now working for the printing layout for bus ticket.

Week 2 (05/12/2016 – 09/12/2016)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX has done part of the report module which it can able to view and print the report for staff report, route report, yearly and monthly Ticket Selling and Bus Schedule with the help from other team member. WJX has delivered the user stories that he has done to the client and has been accepted by the client. WJX has done part of the bus schedule module where it newly request from the client which able to show bus and route information in updating and adding bus schedule but have not fully complete based on user story. WJX has done part of the bus module where it can retrieve bus record by double click on the table but have not fully complete based on the user story.

Developer 2: Tan Sze Hui (TSH)

Progress: TSH has done the update selected route details user story this week. TSH has delivered the user story to customer and accepted by customer. TSH also has done some of the part of view bus details with design a data grid view so that my team member can continue doing their part of the bus maintenance module by double click the column and prompt to another page for updating and deleting the details. TSH is now working for delete route details in the following week for the current sprint.

Developer 3: Diong Hock Seng (HO)

Progress: HO has finally can search the staff detail by all the field. HO has done the function of view staff detail by double click the data and the specific staff detail can be retrieve nicely. Besides that, HO has also done part of the bus module which retrieve and update the bus record by double click the table of the specific bus selected.

Developer 4: Arthur Yang (AR)

Progress: AR has done the part of providing the event handling code for all the components within this module such as textbox for username, textbox for password. Within this week progress, AR had meet an error which is cannot pass the username to database and find its matching password since IC number haven’t been retrieve. After reviewing to client, they found a bug, still can click confirm button without entering anything within the textbox for username. So AR had fixed this bug by writing some validation code to ensure user to fill in something then just let the confirm button become available to be click.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS is now working for the print bus ticket user story but there is some problem on formatting and printing layout for the bus ticket. CYS is taking this problem unfinished to the next sprint.

Week 3 (12/12/2016 – 16/12/2016)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX has done part of the bus schedule module where is request from the client in previous week which able to show bus, route and driver information in updating and adding bus schedule. WJX has delivered the user stories that he has done to the client and has been accepted by the client. WJX has done part of the report module where newly requested user story from the client that allow user to select year in monthly report. WJX has delivered the user stories that he has done to the client and has been accepted by the client. WJX has done part of the bus module which restrict and unable delete if the bus is on schedule. WJX has delivered the user stories that he has done to the client and has been accepted by the client.

Developer 2: Tan Sze Hui (TSH)

Progress: TSH has done the delete route record user story in this week. She has delivered the user story to customer and accepted by customer. TSH also has fixed some bugs that occur in the view route page which it happen after delete the record.

Developer 3: Diong Hock Seng (HO)

Progress: HO has done the update and delete function for staff module which allow the user to edit staff record and delete the staff info. The staff record cannot be delete if the bus is on schedule. Besides that, HO has also done part of the bus module which delete the bus record same as the delete staff function logic, which unable to delete if the bus is on schedule.

Developer 4: Arthur Yang (AR)

Progress: AR had done the part of providing the code to allow both username and IC number able to be collect after user insert into the textbox and process the data by matching with the database to validate the user whether the username match with the IC number and decrypt the password and returning the exact password back to the user by showing within the password textbox.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS has done print bus ticket user story, user is able to view and print the bus ticket. CYS has also delivered the user story that he has done to the client and has been accepted.

Week 4 (19/12/2016 – 21/12/2016)

Developer 1: Wong Jun Xiang (WJX)

Progress: WJX continue back to the part of the bus module where it can view and update bus record with retrieve bus record by double click on the table. WJX has delivered the user stories that he has done to the client and has been accepted by the client. WJX also has done demonstrate the working software to client

Developer 2: Tan Sze Hui (TSH)

Progress: TSH has done all of the user story and delivered the user stories to customer and accepted by customer. TSH also has done demonstrate the working software to client.

Developer 3: Diong Hock Seng (HO)

Progress: HO has done all his part and demonstrate the working software to client.

Developer 4: Arthur Yang (AR)

Progress: AR done testing for all the module which he had implement within this 2 iteration and pass through all the acceptance test. Eventually he had demonstrate the working software to client in a whole.

Developer 5: Chai Yuan Sen (CYS)

Progress: CYS done testing for all the module which he had implement within this 2 iteration and pass through all the acceptance test. Eventually he had demonstrated the working software to client in a whole.